## Slide 1: 100 Day Plan
J. Patrick Desbrow, Ed.D.

## Slide 2: Agenda
A traditional view (a.k.a. what not to do)
Hit the ground running, but don’t break anything
Create a high level strategy
Develop a communication plan
Formulate action plans with milestones and timelines
Build high performing teams
Focus on the tactics. Execute, execute, execute…
Assess you successes and failures
100 day project plan

## Slide 3: A Traditional View
What NOT to do …
  Change the paradigm (buy verse build or visa versa)
  Bring in new staff that is loyal to you
  Reorganize the department just to show leadership
  Look for quick wins to show progress
  Meet with customers to find opportunities for change

## Slide 4: Hit the Ground Running
Work with you to determine if the current environment or processes are broken on day 1
  If yes, then base your 100 days on crisis management focusing on the areas that need the most attention
  If not, take a broad based approach to learning the environment and current processes looking for opportunities for improvement
In either case, hit the ground running and make sure that these efforts do not break anything

## Slide 5: Create a High Level Strategy
Meet with you and other key stakeholders by day 5
  Review the current vision for the company
  Understand what the mission statement means to you
  Incorporate this shared vision into my planning
Develop a strategy based on a set of goals such as
  Develop benchmark metrics for the IT group by day 30
  Target legacy applications for sunset-ing by day 50
  Improve software development group productivity by 20% by day 60
  Reduce the cost of the IT infrastructure by 20% by day 90
  Assess help desk services & improve response time by 50% by day 100

## Slide 6: Develop a Communication Plan
Develop a set of talking points by day 10
  Embrace your company’s vision & mission statement
  Address the important of IT in the organization
  Acknowledge the current IT issues
  Commit to improving the current environment
  Inspire a future vision where anything is possible
Get out of your office and meet everyone by day 10
  Conduct one-on-one meetings with entire staff
  Meeting will all internal customers / key stakeholders
  Meeting will all key external customers
  Present your talking points in all meetings and electronic communications

## Slide 7: Develop Action Plans
Translate the strategic goals into projects by day 30
  Work with the IT project managers to create details plans for project
  Chunk the projects into major & minor pieces
  Ensure each plans includes key milestones and timelines
Review the current project execution by day 60
  Migrate towards an agile methodology
  Begin sprint design meetings and daily standups
  Create greater transparency with product management

## Slide 8: Build High Performing Teams
Review the current staff and organizational structure
  Assess each person’s skill level (A,B,C)
  Assess each person’s motivation and personal development goals
  Present a future state vision that connects their personal goals with the company goals
  Determine which staff members will following your leadership methods and techniques
  Look for conflicts in the current team
  Make the necessary changes to improve each of these

## Slide 9: Focus on the Tactics
Execute, execute, execute…
  Become personally involved in the key projects by day 10
  Lead from the front by day 20
    Demonstrate proper IT project management disciplines
    Join the agile software development events including sprint design meetings and daily standups
    Meet with key managers in development, QA, PMO and help desk on a weekly basis to inspire the teams and assess progress
  Make adjustments when needed by 30
    Change team assignments
    Add or remove staff members if needed

## Slide 10: Assess for Success / Failures
Measure your progress again your goals
  The benchmarks must be created by day 30
  Start collecting data by day 30
  Create reports that measure progress by day 40
  Study your successes looking for patterns by day 60
  Root cause your failures and repair them by day 60
  Going forward review these results every 30 days and make the necessary adjustments quickly
  Repeat this cycle every 50 to 60 days …

## Slide 11: 100 day project plan
Day 1 through 20
  Work with you to determine if the current processes are broken
  Meet with you and other key stakeholders
  Develop a strategy based on a set of goals
  Develop a set of talking points
  Get out of your office and meet everyone
Day 21 through 40
  Translate the strategic goals into projects
  Review the current staff and organizational structure
  Review the current project execution
Day 41 through 60
  Become personally involved in the key projects
  Lead from the front. Then execute, execute, execute….
  Make adjustments when needed

## Slide 12: 100 day project plan
Day 61 through 80
  Measure your progress again your goals
    The benchmarks must be created by day 30
    Start collecting data by day 30
    Create reports that measure progress by day 40
  Study your successes looking for patterns
  Root cause your failures and repair them
Day 81 through 100
  Going forward review these results every 30 days and make the necessary adjustments quickly
  Repeat this cycle every 50 to 60 days …